# SAP S/4HANA Implementation: Final Risk Management Report

Organization: Logistics RNP Corp

Project: 18-Month Digital Transformation (MM, WM, TM, SD)

Document Status: Final / Approved

## 1. Strategic Overview

Logistics RNP Corp is transitioning from fragmented legacy systems to a unified SAP S/4HANA platform. To ensure project success, a multi-stage risk assessment has been conducted, focusing on operational continuity, data integrity, and organizational readiness. This report consolidates the strategic analysis and formalizes the mitigation protocols for the highest-impact threats.

## 2. Risk Prioritization Rationale (Steps 1 & 2)

Initial assessments identified five key risks across technical and organizational domains. Following the Risk Matrix evaluation, resources have been prioritized for "High Priority" threats:

- R001 (Data Migration Complexity): Classified as High Priority due to its high likelihood and critical impact on the "Digital Core." Reliable data is the foundation of the MM, WM, and SD modules.

- R002 (Lack of User Adoption): Classified as High Priority. The complexity of S/4HANA workflows requires significant behavioral change; without high adoption, ROI cannot be realized.

Note: Risks R003, R004, and R005 were identified as Medium Priority and will be monitored via standard Project Management Office (PMO) protocols rather than dedicated mitigation streams at this stage.

## 3. Execution & Mitigation Plan (Steps 3, 4 & 5)

For the prioritized risks, the following strategic responses and accountabilities have been formalized:

| Risk ID & Description | Mitigation Strategy (Preventive) | Responsible Party | Contingency Plan (Reactive) |
| --- | --- | --- | --- |
| R001: Data Migration Complexity Errors leading to data integrity issues across the supply chain. | - Comprehensive data profiling and cleansing. - Multiple "Mock Cutover" cycles to validate transformation. - Automated validation scripts for the ETL process. | Data Migration Team / IT Lead | Implementation of a Data Rollback Plan and manual reconciliation tasks. |
| R002: Lack of User Adoption Resistance to change and inadequate training. | - Establishment of a Change Champion network. - Tiered training (Sandbox, E-learning, Role-based). - Early engagement in User Acceptance Testing (UAT). | Change Management Lead / Training Dept. | 24/7 Hypercare support model and continuous feedback loops post-Go-Live. |

## 4. Appendix: Complete Risk Assessment Data

The following data serves as the foundation for the prioritization logic used in this report:

| Risk ID | Risk Description | Likelihood | Impact | Score |
| --- | --- | --- | --- | --- |
| R001 | Data Migration Complexity | High | High | High |
| R002 | Lack of User Adoption | Medium | High | High |
| R003 | 3PL Integration Issues | Medium | Medium | Medium |
| R004 | Budget Overruns | Low | High | Medium |
| R005 | Resource Constraints | Medium | Medium | Medium |

## 5. Conclusion

By addressing the high-priority technical and organizational risks through structured mitigation and clear accountability, Logistics RNP Corp is positioned for a secure and efficient transition to SAP S/4HANA.